****

**ECONOMY AND INFRASTRUCTURE**

**Strategic Housing Investment Plan**

**Annual Review 2024**

**CONTENTS**

1. **Strategic Context**
2. **Local Housing Strategy**
3. **Housing Needs and Demand Assessment**
4. **Partnership Working and Delivery of the SHIP**
5. **Resource Planning Assumptions**
6. **Project Prioritisation**
7. **Development Project Status**
8. **Investment Priorities**
9. **Council Support to Deliver SHIP**
10. **Dumfries and Galloway Health and Social Care Partnership**
11. **Empty Homes**
12. **Key Workers**
13. **Child Poverty**
14. **Equalities**
15. **Climate Emergency Declaration**
16. **Rural Housing**
17. **Vacant and Derelict Land Investment Programme**
18. **Lochside Collaborative Regeneration Proposal**
19. **Monitoring and Evaluation**
20. **Conclusion**

**Appendix - Strategic Housing Investment Plan 2024/25 – 2027/28 Projects**

1. **STRATEGIC CONTEXT**

1.1 Delivering high quality new affordable housing to address unmet need is a key policy aspiration for the Council and its partner organisations. This Strategic Housing Investment Plan (SHIP) sets out the priorities for affordable housing development within the local authority area over a 5-year period. It is a working tool, detailing how the Council’s strategic investment decisions will be delivered and identifies the resources required through the Scottish Government’s Affordable Housing Supply Programme (AHSP).

1.2 The Council Plan 2023–2028 (The Plan) sets out the vision and strategic outcomes that the Council wants to achieve over the next five years. Our plan looks forward after the challenges of the past few years, including the rising cost of living for people and families. The plan centres on a core set of principles:

* Safeguard our future.
* Support our citizens.
* Support our communities.
* Be a responsive Council.

These principles will shape how we deliver our four themes:

* Economy.
* Travel, connectivity and infrastructure
* Education and learning
* Health and wellbeing.

1.3 This SHIP supports the delivery of The Plan, in particular the following outcomes:

* Address the climate emergency.
* Support the most vulnerable and in need.
* Address inequalities.
* Empowering communities and individuals.
* Work in partnership.
* Focus on local and place.
* Invest to enable change.

We aim to ensure that people have access to high quality, affordable housing that supports their independence, prosperity and wellbeing, and the SHIP plays a fundamental role in the delivery of this commitment.

1.4 The SHIP is intended to improve long term strategic planning and set out the details of the Council’s goals for affordable housing delivery. This approach allows the Council to deliver more of the right homes in the right places to meet the housing requirements and aspirations of residents. There is also a need to ensure that our housing system is dynamic and resilient enough to respond to future changes and challenges by anticipating their occurrence and being resilient in the face of them. The preparation of the SHIP is a continuous activity that requires regular updates throughout the plan period. This refreshed submission has been prepared in accordance with the revised guidance issued by the Scottish Government on 20 June 2024 Preparing Strategic Housing Investment Plans (www.gov.scot)

1.5 The Borderlands Inclusive Growth Deal brings together cross-border local authorities of Dumfries & Galloway Council, Cumberland Council, Westmorland and Furness Council, Northumberland County Council and Scottish Borders Council to promote economic growth and competitiveness. The SHIP provides opportunities to deliver several objectives set out in the Inclusive Growth Deal, particularly those agreed as part of the Place Programme:

* Empower local communities to imagine and then build a long-term future for the towns they live in.
* Safeguard existing businesses and attract new businesses.
* Retain and increase our working age population and our resident workforce.
* Maintain and raise the standard of the physical environment in our towns and town centres.
* Maintain and increase the number of people living in our towns and town centres.
* Safeguard existing employment and deliver new jobs.
* Maintain and increase the number of visitors who spend time and money in our towns.

A number of the projects being delivered through the SHIP already support these aspirations and future projects will be identified to further these intentions.

1.6 The Scottish Government has an aspiration for everyone to have a safe, high-quality home that is affordable and meets their needs in the place they want to be. The national [Housing to 2040](https://www.gov.scot/binaries/content/documents/govscot/publications/strategy-plan/2021/03/housing-2040-2/documents/housing-2040/housing-2040/govscot%3Adocument/housing-2040.pdf?forceDownload=true) strategy was published in 2021 and set out a commitment to deliver 110,000 homes over the next 10 years, with 10% of these being in remote, rural and island locations backed by an initial allocation of £3.5 billion for the first 5 years of this period. The preparation and delivery of the SHIP will also enable a significant number of linked benefits to be realised in Dumfries and Galloway including job creation and economic activity.

1.7 On 27 June Dumfries and Galloway Council agreed to declare a Housing Emergency in the region following a notice of motion. Agreeing to work with, Council Officers, existing third sector partners, external organisations such as Shelter Scotland, Health and Social Care partners, and RSLs with the goal of establishing a Housing Emergency Action Plan to build on and consolidate existing actions. The importance of collaborative working, and further note the importance of engaging with tenants’ organisations and third sector groups involved with homelessness support to take a human rights-based approach to future work.

1.8 The Scottish Housing Regulator has now declared that there is a ‘heightened risk of systemic failure’ in the delivery of housing and homelessness services at Dumfries and Galloway Council. Dumfries and Galloway’s homelessness crisis, with 241 households in temporary accommodation (30th September 2023) severe shortage of social rented homes, and additional pressures for not accessible and family homes.

This is impacting the lack of accessible homes had on other service areas within the Council, including Health and Social Care.

1.9 Registered Social Landlords (RSLs) report finding themselves unable to develop future housing due to increasing interest rates, meaning that it was impossible for them to set out a rental business plan that would increase future rents in line with costs. This was despite the range of Council efforts to tackle structural pressures including delivering the SHIP and lobbying Scottish government for additional, and targeted funding. A newly formed Tackling Poverty, Inequalities and Housing Sub Committee has been established and will contain the remit to consider and agree the Housing Emergency Action Plan.

**2 Dumfries and Galloway’s Local Housing Strategy**

* 1. The Housing (Scotland) Act 2001 (the Act) places a statutory requirement on local authorities to produce a Local Housing Strategy (LHS) which sets out the key priorities for the delivery of housing and related services. The Act also states the LHS must be supported by an assessment of housing and related services in their area by undertaking a Housing Need and Demand Assessment (HNDA). Dumfries and Galloway’s LHS aims to “Ensure the Council’s Strategic Housing Investment Plan maximises investment in new affordable housing supply and helps create attractive places that support a broad range of our services”. The Council’s SHIP provides further detail on how this will be achieved.
	2. Work is underway to develop the next LHS, however the current strategic vision and priorities for housing are:

‘Everyone in our region will have access to a high-quality affordable home that is warm, safe, provides good access to services and meets their needs at every stage of life’.

* Ensure that the available housing stock in our region is fully utilised and new housing development supports the sustainability of our towns, settlements, and villages.
* We will work together with a range of stakeholders including the Health and Social Care Partnership to ensure solutions are delivered that enable people to live as independently as possible in community settings.
* We will ensure that households that live in the private rented sector have a home that is safe, warm and achieves the required standards.
* We will help everyone in our region to live in warm, affordable, energy efficient homes.
* Ensure that people who live in privately owned property are able to live in homes that are of a high quality and in good condition.
	1. The SHIP makes a significant contribution to tackling poverty, including that experienced by children, through the provision of affordable and accessible housing and the regeneration of the built environment to provide vibrant and attractive communities. The links between housing, health, poverty and attainment are clearly evidenced. Providing high quality, affordable housing in connected and safe communities can help lift families out of poverty and provide a nurturing environment to support positive life opportunities in childhood. Affordable energy efficient homes can increase a household’s available income, while high housing costs can leave people without sufficient resources, sending them into poverty.

2.4 The impacts of developing affordable housing are multi-faceted:

* Investment in affordable housing has significant economic impacts which include promoting inclusive growth by creating jobs.
* Increased supply of affordable housing helps to tackle inequalities by reducing child poverty and homelessness and by providing inclusive, sustainable housing options.
* Affordable, high-quality homes can improve health and wellbeing, contribute to successful place-making and strengthen community resilience.
* Registered Social Landlords are important community anchors and are well placed to support anti‑poverty strategies and lead economic and social cohesion.
* Housing interventions can be preventative if they offer savings in non-housing budgets (e.g. health care, justice, social security).

2.5 To take forward the development of the LHS, the Council agreed to put in place a Strategic Housing Forum. This was the key consultative group and includes stakeholders from the Council and a wide range of partner organisations. For example, Children and Adult Social Work Services, Development Planning, Homelessness and Housing Options, Registered Social Landlords, NHS Dumfries and Galloway, the Third Sector, Private Rented Sector and Private Housing Developers. Meetings of the Strategic Housing Forum continue, with the current focus on the development of the next LHS.

2.6 The Council also agreed a subgroup of the Strategic Housing Forum would be put in place to develop the Council’s Homelessness Strategy. It is a supplementary document that reflects the renewed priority given to tackling a range of homelessness priorities by the Scottish Government.

2.7 The submission of the LHS to the Scottish Government is set to allow alignment with the production of the Council’s Local Development Plan (LDP). This is because they share the housing supply targets (HST) for both market and affordable housing. This is a collaborative exercise taken forward by the Council’s Strategic Housing and Strategic Planning Services.

2.8 The LHS is one of the “foundation” strategies identified by the region’s Community Planning Strategic Partnership to deliver the Local Outcome Improvement Plan (LOIP). As a result, regular progress update reports are presented to each meeting of the Strategic Partnership as well as an annual report. The LOIP was updated in September 2023 and sets out three Themes (Health and Wellbeing, Work, and Where We Live) and twelve Outcomes that will be our focus over the next 10 years until 2033.

2.9 The Performance Framework to monitor achievement of these Outcomes is drawn from the wide range of Strategies and Plans currently in place and we also have a LOIP Action Plan which prioritises key issues to be progressed. The SHIP specifically contributes to the following:

|  |  |
| --- | --- |
| **HWB 1** | Help mitigate the impacts of the Cost of Living for those who are affected most |
| **HWB 2** | Reduce health inequalities in the areas of our region which experience the greatest negative impacts |
| **HWB 3** | Improve the health & wellbeing of our citizens through targeted approaches |
| **HWB 4** | Work together as partners to eliminate child poverty |
| **WO1** | Grow and maximise the potential of the working age population to help increase employability |
| **WO2** | Address the skills and recruitment gaps in key sector specific posts to increase capacity, capabilities and ease workforce pressures |
| **WO4** | Work with our local communities to develop an inclusive, thriving economy and to promote Fair Work |
| **WWL2** | Improve transport connectivity across our region to increase opportunities to access employment, education and leisure, particularly in our most rural areas |
| **WWL3** | Work with our communities to help reduce Carbon Emissions and positively combat Climate Change through education, behavioural change and supporting initiatives which will make a positive difference |
| **WWL4** | Develop high quality, affordable homes to help meet identified demand and improve the quality of lives of our communities |

2.10 The discharge of the Council’s role as Strategic Housing Authority contributes to the delivery of the national priority to ensure ‘we will live in well-designed sustainable places where we are able to access the amenities and services we need’. The standard of our housing is one of the most important factors in determining quality of life so we must provide warm and safe homes for all that are part of vibrant communities with services, amenities, jobs, and connectivity close to home.

2.11 A Care and Support Needs Housing Strategy Group provides a platform for strategic discussion and decision making in partnership with NHS Dumfries and Galloway and Adult Social Work Services. Membership of this group includes RSL’s and the Council’s Homelessness and Housing Options Service. The aim is to deliver new housing developments for people with particular needs and to investigate new models of service delivery that support independent living. This will also be a stakeholder group in the delivery of the Council’s Rapid Rehousing Transition Plan (RRTP) and identification of potential developments to provide accommodation.

2.12 The RRTP supports many of the Council Plan principles, key themes and strategic outcomes. In particular, the continued focus on early prevention ensures the service delivers on the Councils Health and Wellbeing outcome of Prevention and early intervention to assist people to have independent lives. The RRTP is intended to be a working document which:

* Sets out the local housing market and homelessness context within Dumfries and Galloway.
* Provides baseline and trend information on the current homeless position and temporary accommodation usage across the region.
* Sets out the vision for temporary accommodation developed by Dumfries and Galloway Council and partners.
* Identifies support requirements needed to enable a successful transition to rapid rehousing.
* Details the actions required to achieve the vision for temporary accommodation supply and settled housing options for households experiencing homelessness.
* Provides a rapid rehousing resource plan which sets out the requirements and financial contributions across the wider partners, including the Local Authority, Adult Health & Social Care Partnership and Registered Social Landlords.

2.13 The Council operates two Gypsy/Traveller sites at Collin and Barlockhart, near Glenluce. The Scottish Government has put in place a framework so that the accommodation needs of Gypsy/ Travellers are properly assessed, and effectively met, at a local level. The Scottish Social Housing Charter sets out the standards, and outcomes, required to be met on Gypsy/Traveller sites. These include equalities, communication, participation, value for money and rents/service charges. Accommodation is one of the most important issues faced by this community and has an impact on a wide range of issues. Works to renovate the Barlockhart site have concluded, and it is now considered to be in excess of the current minimum site standards. Dumfries and Galloway Council carried out an options appraisal to ensure that the challenging site conditions at Thistle Grove could be remedied. The aim now is to re-develop on this location, with design works now being commissioned. The Scottish Government previously allocated a £20 million fund to provide more and better accommodation for Gypsy/Traveller communities and Council Officers will continue to engage with officials on this matter as no announcement has yet been made regarding further funding.

2.14 As strategic lead, it will be for the Council to determine local housing priorities and where required, requests made for amendments to existing projects and to identify potential future developments will be subject to Elected Member agreement.

**3 Housing Need and Demand Assessment**

3.1 The core purpose of a HNDA is to estimate the number of additional homes to meet existing, and future, housing need. It also captures information on the operation of the housing system to allow the Council to develop policies on new housing supply, management of existing stock and the provision of housing related services. Dumfries and Galloway Council recently completed a Housing Need and Demand Assessment which is at this time being assessed as “robust and credible” status by the Scottish Government’s Centre for Housing Market Analysis. The HST will be the subject of consultation through the next LHS. A key element of the HNDA was to define Housing Market Areas (HMAs) based on analysis of sales activities, alongside the origins of purchasers, resulting in 6 HMAs being defined. These are Annan, Dumfries, Eskdale, Mid-Galloway, Stewartry and Stranraer.

3.2 The HNDA development process utilised a Scottish Government tool that brought together national data sources to help ensure consistency of approach across the country. This was supported by the input of local data meaning the final document truly reflects the operation of the housing system in our region. Scottish Government guidance indicates that the HST set in the LHS should align with the LDP.

3.3 The current HST, which is used to set out the required land supply in the LDP, for Dumfries and Galloway was 6,735 units for 2016-2021. A degree of generosity was built in to provide a high degree of choice, and flexibility, in the allocated land supply to ensure that more than enough sites are available to support the delivery of new housing development. This will also allow additional development to take place should more delivery be possible within the plan period that was originally envisaged. The housing land requirement by HMA is set out below:

|  |  |  |  |
| --- | --- | --- | --- |
| **HMA** | **Market Housing** | **Affordable Housing** | **Total** |
| Annan | 487 | 235 | 722 |
| Dumfries | 2,671 | 857 | 3,528 |
| Eskdale | 50 | 50 | 100 |
| Mid Galloway | 470 | 218 | 688 |
| Stewartry | 706 | 302 | 1,008 |
| Stranraer | 454 | 235 | 689 |
| Dumfries and Galloway | 4,838 | 1,897 | 6,735 |



3.4 The previous HNDA identified there is a need to provide additional social rented wheelchair accessible properties through SHIP developments. Physical features of these homes would include low level appliances, wider door openings, barrier free bathrooms and ramped access. The need for these can be identified via waiting list information and in the public consultation phase prior to project delivery. Considering the expected demographic changes, the need for wheelchair adapted social housing properties is a total of 125 units by 2035. To deliver this, a target of building 8 new wheelchair accessible units on an annual basis has been set for the region.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **RSL** | **2021/2022** | **2022/2023** | **2023/2024** | **TOTAL** |
| WHEATLEY HOMES | 12 | 14 | 3 | 29 |
| CUNNINGHAME HA |  5 |  7 | 2 | 14 |
| LOREBURN HA | 11 |  7 | 8 | 26 |
| **TOTAL**  | **28**  | **28** | **13** | **69** |

**4 Partnership Working and Delivery of the SHIP**

4.1 The Council transferred its housing stock to DGHP, now known as Wheatley Homes South (WHS), in 2003 and, as a result, strong working relationships are required with key strategic partners to deliver the SHIP. To support this work the Council has established a Development Forum and membership includes:

* Strategic Housing (DGC)
* The More Homes Division of the Scottish Government
* The Homelessness and Housing Options Service (DGC)
* Education Services (DGC)
* Developing Registered Social Landlords
* Planning and Regulatory Services (DGC)
* Health and Adult Social Care Partnership
* South of Scotland Community Housing

This is the core membership, and ad hoc subgroups are also put in place to resolve particular challenges where required.

4.2 One of the objectives of the Development Forum is to adopt a proactive approach to the delivery of affordable housing projects which will result in the early identification and resolution of delivery issues. Risks that could inhibit delivery include:

* Development constraints
* Rising costs resulting in gap between available funding and construction costs
* Infrastructure constraints
* Ensuring compliance with planning policies
* Legal issues relating to site purchase or site access
* Capacity of development partners to deliver programmes
* Local resident objections.

This Forum allows for consultation with stakeholders on the regular review of the SHIP and to consider new and emerging priorities as they occur. It also provides an opportunity for our delivery partners to discuss potential new development proposals.

4.3 Supplementary to the Development Forum, individual meetings with all development partners are held on a quarterly basis. These are supported by the Scottish Government and offer an additional opportunity to discuss individual projects in greater detail. The success of the approach taken is evidenced by the continued increased utilisation of available funding year on year and positive feedback from partner organisations. To enable an even greater awareness of challenges, the Development Forum has agreed to monthly update reports being submitted to the Council to ensure enhanced oversight of projects.

**5 Resource Planning Assumptions**

5.1 The Scottish Government wrote to all Local Authorities on the 15 July 2021 advising them of their 5-year Resource Planning Assumptions (RPAs). They have made a commitment to invest over £3.44 billion nationally in affordable housing over this parliamentary term.

5.2 This is considered the initial stage of a longer-term ambition to work with the housing sector to deliver a further 110,000 affordable homes over the following 10 years up to 2032, with at least 10% in remote, rural and island communities. As well as this ambition to increase the supply of affordable homes, they will take action to ensure those homes help to create strong and vibrant places and are of high quality.

5.3 On the 19 December 2023, the Affordable Housing Supply Programme (AHSP) allocated £556m for 2024-25, down from £713m. Compared to the current 2023-24 programme, where the AHSP was allocated £752m, the revised budget represents a decrease of 26%. The Scottish Government have confirmed that the 2024/25 Resource Planning Assumption (RPA) for Dumfries and Galloway Council is £15.751m.

5.4 They have also advised that in the absence of future year budget assumptions, and to aid programme management, they will operate carry-forward limits for the years 2025-26 – 2027-28 of 80%/60%/40% of current year RPA levels. On this basis, future funding assumptions mean that we are currently planning on capital investment being available as follows:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Year** | **2024-25** | **2025-26** | **2026-27** | **2027-28** |
| Dumfries and Galloway | £15.751m | £12.423m | £9.317m | £6.212m |

 *(Based on assumptions at this time)*

5.5 Development partners increase the overall investment by raising their own private finance, and applying their own resources, to meet the total cost of new housing development. Opportunities to enable further leverage of investment will also be identified.

5.6 Lack of certainty regarding funding adds to the challenge of housing need being met in our region and impacts on our strategic partners being able to put in place the organisational arrangements to maximise investment. Long term allocations give confidence and can enable the delivery of wider economic benefits, such as apprenticeships and community investments.

**6 Project Prioritisation Methodology**

6.1 This plan is an operational document, and the core purpose is to set out the strategic investment priorities for affordable housing and other tenures over a 5-year period, to achieve the priorities and outcomes set out in the LHS. It reinforces the Council’s role as the strategic housing authority; and informs Scottish Government housing investment decisions. It also underpins the preparation of Strategic Local Programme Agreements (SLPAs). Specifically, the SHIP is the key document for identifying:

* Proposed strategic housing projects which require funding from the Scottish Government’s Affordable Housing Supply Programme.
* Proposed affordable housing projects which can be provided without Scottish Government funding support; and
* Projects across all tenures requiring grant and loan funding from the Scottish Government’s Housing Infrastructure Fund.

This SHIP builds on the previous SHIP published in September 2023 and has been developed in consultation with key stakeholders; and following agreement of the strategic local programme in DATE with the Scottish Government and individual, partner RSLs. The outline draft plan was also approved by the SHIP Officers’ Group and the Strategic Housing Forum in August 2024.

6.2Projects contained within the SHIP programme are prioritised on a site-by-site basis within the context of available Affordable Housing Supply Programme [AHSP] allocations; the balance of the programme across sub areas including tenure and type; and a number of other factors. This includes deliverability (including land ownership, financial capacity to deliver the projects and if required to front fund individual total project costs), strategic fit (i.e. aligning with the Integration’s Strategic Plan, specialist provision including extra care housing), housing need, homelessness pressure spots, rurality, and social, economic, and environmental impact.

6.3 The Rapid Rehousing Transitional Plan and Child Poverty Action Plan have all been referred to in the project prioritisation process. The intention is to embed the Housing First approach in DGC Partners plans to ensure that there is enough affordable housing available. The SHIP 2019-2024 previously introduced minor modifications to the prioritisation methodology, with the weighting revised to take cognisance of the “Integrated Strategic Plan for Older People’s Housing, Care and Support 2018-2028”. The Locality Plans also feature in the prioritisation process.

6.4 The LHS continues to require that a majority of the programme should be for social rent, however, alternative tenures such as MMR will be considered on a site-by-site basis in line with local market conditions and needs, and actively encouraged where appropriate, subject to a robust business case being made.

6.5 Given the impact of the ageing population, and the particular needs of other sectors of the population including the physically disabled and those with learning disabilities or mental health issues, as outlined in the revised HNDA, the LHS specifies a target of 125 of new build should be purpose designed as specialist provision to suit households with medium to high level particular needs. This includes provision of wheelchair and extra care accommodation, and, particularly, medium dependency, amenity housing. As far as possible, all general needs new builds are designed to the minimum lifetime, Housing for Varying Needs Standards, to maximise the accessibility for residents whose circumstances and needs will change over time.

6.6 In addition, the extent and nature of the future ageing population, for instance, will necessitate strategic investment in the development and delivery of housing-based care, support and aids and adaptations. To this end, the Council has developed a more cohesive partnership with the Integrated Health & Social Care body to ensure that the SHIP process is fully aligned with the health and social care integration agenda and other relevant plans such as the “Keys to Life” strategy for persons with learning disabilities, the Integrated Children’s Services Plan, the refreshed national housing strategy for Older Persons published in August 2018, “Age, Home and Community: the next phase”; and the Fairer Scotland for Disabled People strategy published by the Scottish Government in 2016; among others.

6.7 The finer detail of the programme will be arrived at through specification of suitable type and size of accommodation for individual developments, taking into account the needs of actual households on the waiting list and, where appropriate and as far as possible, in consultation with local community stakeholders.

**7 Development Project Status**

7.1 The Cost-of-Living Crisis and the impact on the economy has led to challenges in timescales for delivery but that aside, the Council and its RSLs partners continue to work to ensure projects are progressed.

7.2 Collectively, we to seek to develop in areas of high demand and identified need across towns and more rural communities. The tables below provide a position statement on the progress of projects in the SHIP 2024/29, and SLPA at April 2024:

**CUNNINGHAME HOUSING ASSOCIATION (CHA)**

|  |  |  |
| --- | --- | --- |
| Name | Units | Status  |
| Stanfield Farm, Eastriggs | 74 | Site Start date confirmed Aug 2024 |
| Hazeldene, Gretna  | 35 | Long term allocation |
| Queens Rd/Crescent, Sanquhar  | 59 | Discussions ongoing with Sanquhar Enterprise Company  |
| Victory Avenue, Gretna  | 101 | Long term allocation |
| Port Road, Dalbeattie  | 56 | Replacement of culvert required. Scoping works being led by DGC. |
| Scottish Power Site, Dumfries | 25 | Long term allocation |
| Braehead, Collin | 15 | Awaiting Planning decision |
| Halcrow Stadium Phase 4, Gretna  | 52 | Planning ready to submit  |
| Halcrow Stadium Phase 3, Gretna  | 36 | Planning ready to submit |

**LOREBURN HOUSING ASSOCIATION (LHA)**

|  |  |  |
| --- | --- | --- |
| Name | Units | Status  |
| The Garrick, Stranraer  | 18 | Completion date now programmed for 8th November 2024 |
| Murtholm Farm, Langholm | 125 | Paused on the 27.03.2023 due to legals issues with neighbouring landowner and now ceased an re-visited at a later date. Project requires a re-visit in terms of phasing etc and is now on hold. Loreburn HA have cited significant financial challenges. |
| Selkirk Road, Moffat | 31 | Awaiting Planning permission |
| Brooms / Annan Road, Dumfries | 14 | Discussions re site and possible transfer of ownership. |
| West Acres, Lockerbie | 6 | Site construction ceased by builder.  |
| Haleys Yard, Dumfries | 25 | On Hold  |
| The Hawthorns, Gretna | 15 | On Hold  |

**WHEATLEY HOMES SOUTH (WHS)**

|  |  |  |
| --- | --- | --- |
| Name | Units | Status  |
| Challoch Farm, Leswalt | 56  | Community Engagement to be arranged by WHS ahead of site start. |
| Corsbie Road, Newton Stewart | 70 | Planning approval granted with possible site start in early 2025 |
| Lochans, Stranraer  | 16 | New planning app to be submitted  |
| Ashwood Drive, Stranraer | 11 | Brownfield site with additional costs to be factored into development. |
| Glenluce Hotel, Dumfries | 10 | Work is ongoing to identify resolution to costs of development.  |
| Queensberry Brae, Thornhill | 10 | Planning application to be considered at Committee Aug 2024 |
| North of C98A Road, Johnstonebridge | 54 | Site Start September 2024 |
| Catherinefield Farm, Dumfries | 150300 | Discussions re housing mix with potential for some properties for sale, and MMR. Planning submission scheduled for October 2024. WHS have held community engagement sessions  |
| College Road, Dumfries | 16 | Development in partnership with AHSCP |
| College Mains, Dumfries  | 44 | Planning permission granted and potential site start early in 2025  |
| The Merse, Kirkcudbright | 65 | Site appraisals work underway  |

**PARTNERSHIP SUPPORT FOR REGENERATION (all Building Craftsmen (BC))**

|  |  |  |
| --- | --- | --- |
| **Name** | **Units** | **Status**  |

|  |  |  |
| --- | --- | --- |
| Dumfries Art College, Dumfries  | 15 | Awaiting Planning decision  |
| Laverlockhall, Lochmaben | 16 | Properties now for sale, advertised with Homes 4 DG and LHA  |
| Singleton Park, Lockerbie | 8 | Planning withdrawn Dec 2021, demolition completed  |
| Lockerbie Creamery, Lockerbie | 22 | Planning Granted  |
| Erskine Church, Annan | 9 | Property was up for auction in April 2024, however no ownership yet confirmed.  |
| Benedictine Convent, Dumfries  | 62 | Owners in process of preparing suitable design and layout for the building and wider site.  |
| Gas Works Site, Station Road, Maxweltown | 29 | Planning granted for site and funding options being considered.  |

**2018-2024 SHIP COMPLETIONS**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Site** | **Applicant** | **Units** | **Estimated Completion Date** | **Actual Completion Date** |
| Glencaple (PSR) | BC | 22 | 31 Oct 2023 | 14 March 2024 |
| Devorgilla House, Dumfries (PSR) | BC | 12 | 19 Dec 2019 | 03 Mar 2020 |
| Annan Road, Dumfries (PSR) | BC | 14 | 28 Feb 2019 | 15 Feb 2019 |
| Hunterspark, Heathhall, Dumfries | CHA | 64 | 31 Oct 2023 | 29 Feb 2024 |
| Hallmeadow Place, Annan | CHA | 130 | 26 Oct 2022 | 12 Oct 2022 |
| Windermere Park,Annan | CHA | 60 | 27 Sep 2022 | 22 Jul 2022 |
| Former Academy, Lockerbie | CHA | 45 | 08 Oct 2021 | 04 Oct 2021 |
| Halcrow Stadium Phase 2, Gretna  | CHA | 43 | 30 Mar 2020 | 30 Mar 2020 |
| Carrs Billington Site, Annan | CHA | 27 | 01 Feb 2020 | 06 Mar 2020 |
| Halcrow Stadium Gretna | CHA | 47 | 31 Oct 2019 | 01 Oct 2019 |
| Purchase of 23 Longmeadow Avenue, Annan | Key Housing Association | 1 | 01 Dec 2023 | 6 Feb 2024 |
| Conversion of 38 Millburn Court, Stranraer  | LHA | 1 | 28 Mar 2024 | 21 Aug 2023 |
| Academy Street, Castle Douglas | LHA | 23 | 27 Nov 2023 | 28 Nov 2023 |
| Station Road 2, Dalbeattie | LHA | 16 | 31 Aug 2023 | 09 Aug 2023 |
| Longmeadow House, Annan | LHA | 27 | 31 Aug 2023 | 21 Aug 2023 |
| Heathhall College Site, Herries Avenue, Dumfries  | LHA | 75 | 31 Aug 2022 | 27 Jul 2022 |
| Lincluden Church, Dumfries | LHA | 13 | 10 Jan 2022 | 17 Jan 2022 |
| Nelsons Yard, Annan | LHA | 9 | 30 Jan 2021 | 09 Nov 2020 |
| Forsyth Street, Dumfries | LHA | 4 | 29 Jan 2021 | 02 Mar 2021 |
| Marchfield Robertson Homes, Dumfries  | LHA | 69 | 31 Mar 2020 | 20 Mar 2020 |
| College Mains, Dumfries | LHA | 42 | 13 Dec 2019 | 09 Dec 2019 |
| Douglas Terr, Castle Douglas | LHA | 8 | 19 Nov 2018 | 03 Dec 2018 |
| Gillwood Road, Eastriggs | WHS  | 18 | 29 Jul 2022 | 22 Jul 2022 |
| Lincluden Depot, Dumfries | WHS | 32 | 01 Mar 2022 | 21 Mar 2022 |
| Queensberry Square, Sanquhar | WHS | 12 | 30 Jun 2021 | 29 Mar 2021 |
| Monreith Phase 2, Dumfries | WHS | 5 | 30 Apr 2021 | 24 May 2021 |
| Friars Vennel, Dumfries | WHS | 6 | 30 Nov 2018 | 05 Dec 2018 |
| Queen Street, Dumfries | WHS | 3 | 31 Oct 2018 | 24 Oct 2018 |
| Lochfield Road, Dumfries | WHS | 16 | 30 Sep 2018 | 09 Jul 2018 |
| North Main Street, Wigtown | WHS | 2 | 31 Mar 2018 | 08 Feb 2018 |
| **Total** |  | **846** |  |  |

**Developments due to complete during 2024/2025**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **RSL** | **Project Name**  | **Completion Date** | **Tenure**  | **Units General Needs** | **Units Part Need**  | **Unit Total**  |
| Wheatley Homes South  | Curries Yard, Dumfries | 20/8/2024 | HA Rent | 89 | 0 | 89 |
| Wheatley Homes South  | Ewart Place Springholm |  | HA Rent | 37 | 10 | 47 |
| Loreburn Housing | Garrick Hospital, Stranraer |  | HA Rent | 18 | 6 | 24 |
| Loreburn Housing  | Woodlands, Lochmaben  | 28/8/2024 | HA Rent | 6 | 0 | 6 |
| **Total** |  |  |  | **150** | **16** | **166** |

**8. Investment Priorities 2024-2029**

8.1 The Development projects outlined in the undernoted tables have been prioritised for investment in accordance with the minimum slippage factor of +25% over programme to accommodate unforeseen slippage as per the Scottish Government’s 2023 SHIP Guidance. This reflects the approach previously adopted by the Council and its RSL partners.

**Estimated Project Start 2024-2025**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **RSL** | **Project Name**  | **Tenure**  | **Units General Needs** | **Units art Need**  | **Unit total**  |
| WHS | North of C98A Road, Johnstonebridge  | HA Rent | 29 | 4 | 33 |
| WHS | Challoch Farm, Leswalt | TBC | 44 | 12 | 56 |
| WHS | College Mains, Dumfries | HA Rent | 40 | 4 | 44 |
| CHA  | Stanfield Farm, Eastriggs | HA Rent | 53 | 21 | 74 |

**Estimated Project to start 2025-2026**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **RSL** | **Project Name**  | **Tenure**  | **Units General Needs** | **Units art Need**  | **Unit total**  |
| WHS | Corsbie, Newton Stewart  | HA Rent | 63 | 7 | 70 |
| WHS | Lochans, Stranraer  | HA Rent | 16 | 0 | 16 |
| WHS | Glenluce Hotel, Glenluce | HA Rent | 10 | 0 | 10 |
| WHS | Ashwood Drive, Stranraer  | HA Rent | 0 | 11 | 11 |
| WHS | Gladstone Road, Dumfries | HA Rent | 12 | 0 | 12 |
| WHS | Queensberry Brae Thornhill  | HA Rent | 112 | 0 | 112 |

8.2 Consistent with last year’s SHIP, the Council and its RSL delivery partners continue to be ambitious and optimistic in seeking to progress and accelerate project delivery where appropriate and possible, and to maximise the current grant.

**Future Developments**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| RSL | Project Name  | Tenure  | Units General Needs | Units Part Need  | Unit total  |
| WHS  | Catherinefield Farm Dumfries | HA Rent | 300 | 0 | 300 |
| WHS  | 130-132 High Street Dumfries | MMR | 9 | 0 | 9 |
| WHS | College Road, Dumfries  | HA Rent | 8 | 9 | 17 |
| WHS | Glenluce Hotel, Glenluce | HA Rent | 10 | 0 | 10 |
| WHS | The Merse, Kirkcudbright | TBC |  |  |  |
| CHA  | Hazeldene, Gretna | HA Rent | 13 | 22 | 35 |
| CHA | Halcrow Stadium, Phase 3, Gretna | HA Rent | 25 | 11 | 36 |
| CHA | Halcrow Stadium Phase 4, Gretna | HA Rent | 35 | 17 | 52 |
| CHA | Port Street Dalbeattie  | HA Rent  | 38 | 18 | 56 |
| CHA | Scottish Power Dumfries | HA Rent  | 22 | 3 | 25 |
| CHA | Queens Road, Sanquhar | HA Rent | 16 | 21 | 37 |
| CHA | Victory Avenue, Gretna  | Ha Rent | 59 | 42 | 101 |
| LHA  | Selkirk Road, Moffat  | TBC | 31 |  |  |
| BC | Dumfries Art College, Dumfries | affordable low-cost home ownership | 15 | 0 | 9 |
| BC | Singleton Park, Lockerbie | affordable low-cost home ownership | 0 | 8 | 8 |
| BC | Lockerbie Creamery, Lockerbie | affordable low-cost home ownership | 22 | 0 | 22 |
| BC | Erskine Church, Annan | affordable low-cost home ownership | 9 | 0 | 9 |

8.3 RSLs in Dumfries and Galloway are in progress of delivering alternative tenures such as MMR (WHS). The future provision for tenures other than social rent will require detailed business plans and must reflect robust and credible assessment of local needs before approval. The Council intends to evaluate the impact of these projects to inform the future programme. The Council is keen to encourage and support alternative, intermediate tenures when appropriate to enhance the mix within the local housing system and to increase the range of potential housing options.

**9 Council support to deliver SHIP**

9.1 Local Authorities have the discretion to reduce Council Tax discount on second homes within their area. This income is ring fenced to be utilised supporting the delivery of the Council’s affordable housing priorities. The Scottish Government publishes guidance indicating local authorities have the flexibility to disburse these funds to other organisations including RSL’s. This income can be used to support revenue and capital expenditure related to affordable housing activity including:

* Providing new build affordable housing through RSL’s.
* Funding water and sewerage infrastructure for new homes.
* Bringing empty properties back into affordable housing use.
* Land acquisition for affordable housing development.
* Purchasing off the shelf houses from private developers for affordable housing.

9.2 This funding has been applied in several ways. For example, the Council agreed to put in place a £1m Town Centre Living Fund through the allocation of Council Tax on second homes income. This local initiative has been widely recognised as delivering a variety of positive regeneration outcomes across our region while making best use of the additional income generated by Council Tax on second homes.

9.3 Bringing empty and derelict properties back into use in the region’s towns contributes to our Council’s approach to addressing climate change and town centre regeneration. Funds have been used to support several new developments delivered through the SHIP where prohibitive costs would have made projects un-deliverable. For example, the Economy and Resources Committee has agreed to allocate funding to enable development of brownfield sites included in the SHIP throughout the region, including in Lockerbie, Castle Douglas, Stranraer and Dumfries.

9.4 The LDP2 recognises that the provision of affordable housing is essential in the makeup of sustainable communities and helps to provide equal opportunities for all. Affordable housing is identified as a developer contribution which enables the provision to be factored in with other contributions and addressed in any arising planning agreement and / or legal agreement. New guidance adopted (in February 2023) as part of National Planning Framework 4 advises that proposals for market homes will only be supported where the contribution to the provision of affordable homes on a site will be at least 25% of the total number of homes.

**10 Dumfries and Galloway Health and Social Care Partnership**

10.1 Good housing is an essential pre-requisite for wellbeing and is central to addressing some of the most pressing health challenges in Scotland. Where we live can promote and improve general health outcomes for people and impact positively on people’s mental health and wellbeing. An increasing number of people are experiencing health inequalities which means an increase in the level of care and support need. There is an aspiration to support people to live at home, or in a homely setting in their community, for as long as possible. Housing is central to addressing this challenge. The disciplines of housing, health and social work have been brought together in our region through a Housing with Care and Support Group which:

* Provides a platform for discussion and decision making to meet the housing needs of vulnerable people who require care or support to promote independent living.
* Makes recommendations to the Integrated Joint Board for Health and Social Care to seek their support to take forward new projects for people with particular needs in partnership with RSL’s.
* Identifies unmet need for housing with care, or support, at a locality level and develops proposals to address this.
* Enhances the knowledge, skills and experience of partners in relation to housing issues.
* The Housing with Care and Support Group need to identify and create new models of Housing with Care and Support in Dumfries and Galloway that:

• promotes and supports prevention and early intervention approaches

• supports Carers in their caring role

• improves health, social isolation and loneliness.

10.2 The Public Bodies (Joint Working) (Scotland) Act 2014 sets the framework for integrating adult health and social care, to ensure a consistent provision of quality, sustainable care services for the increasing numbers of people in Scotland who need joined-up support and care, particularly people with multiple, complex, long-term conditions. It describes the need for coordination between health, social care and housing services to “jointly drive forward the housing contribution to better health and wellbeing among the population”. Over recent years, the partnership have experienced un-precedented pressures on their services. This has resulted in a diversion of resources away from the delivery of housing solutions via the SHIP. The Council will continue to work closely with health colleagues to support them in this role, including highlighting the need to ensure this work is prioritised on the basis of ongoing financial savings to the partnership.

10.3 In June 2021, Public Health Scotland published a briefing paper setting out the fundamental link between housing and public health. It identified a number of key messages relating to affordability, health and homelessness, accessibility, housing quality and conditions and low carbon homes. The paper concluded that adequate housing which is safe, accessible, available, appropriate and high quality is key to achieving the highest attainable standard of health. The cost of housing, its design, access to private outdoor space and its location in accessible places where people want to live are all aspects that impact on our health and wellbeing.

**11 Empty Homes**

11.1 It is recognised that long term empty homes and other buildings may also provide another source of housing development opportunities as RSLs, and others bring these into use through conversion or revert them back into housing use. The Council currently provides housing information and advice to assist this activity.

11.2 In 2024 the Council appointed a new role of Local Taxation Visiting Officer to be based within Financial Wellbeing and Revenues Team. This role co-ordinates cross-resource working with Strategic Housing.

11.3 Strategic Housing officers work alongside, homelessness, environmental health, anti-social behaviour, legal, landlord registration and planning as well as external partners such as local RSLs, Rural Housing Scotland and South of Scotland Community Housing.

11.4 There are increasing challenges in terms of housing supply which this activity is helping to address. The Strategic Housing Team are proactively working with prospective landlords and other services to explore how initiatives such as the empty properties grant scheme can be deployed in a way which supports the creation of private sector tenancy opportunities which meet a range of housing needs. Additionally, the service has taken an active role in commercial properties which are vacant and have potential to be brought back into use as housing, as well as considering vacant and derelict land opportunities and continuing to work proactively with the South of Scotland Community Housing and Communities to support community led housing opportunities across the area.

An Empty Homes Strategy is currently being developed by Strategic Housing. It will set out ways in which Dumfries and Galloway Council intend to identify and tackle private sector empty homes and the issues associated with them.

**12. Key Workers**

12.1 Up to £25 million is being made available to help Councils identify affordable homes for key workers in rural communities. The five-year initiative, set out in the Scottish Government’s priorities for the next three years, will enable RSLs to acquire or lease properties which can be used to provide homes to meet the needs of their communities. From the AHSP, £25 million will be made available from 2023-28 to help to make best use of underused or empty properties by making them available for key workers and others in need.

12.2 While there is no definitive definition of key workers, one definition of key workers DGC use is based on the definition from the Scottish Government’s *‘Affordable Housing for Key Workers’ Project Group August 2015’:* A ‘key worker’ should be defined as a public sector employee who provides an essential service. As well as workers in the public sector, it was noted that this definition could also apply to low paid employees in the private sector/ service industries who are also providing essential services.

12.3 Housing is a key issue reported by other employment sectors in Dumfries and Galloway, in particular Health and Social Care, but also raised by wider communities and businesses. Key issues reported include a shortage of suitable stock in the right locations and challenges with affordability. Therefore, it is important to explore collaborative actions to help ensure that people, particularly key workers, can find the homes they need to take up those opportunities. This has resulted in several discussions and pathfinder projects that will be identified in the LHS action plan.

**13 Child Poverty**

13.1 The National Tackling Child Poverty Delivery Plan makes clear the vital role that affordable housing plays in tackling child poverty. Housing forms not only the foundation for family life, as a safe place for children to grow and learn, and for families to come together, but it also one of the most significant costs which families must continue to meet on an ongoing basis. If families lose their home the effects can be devastating and cause lasting damage to children's lives.

13.2 The Plan retains a strong focus on the six priority family types at greatest risk of poverty. This includes households with a disabled family member who may require accessible homes, and families with three or more children who require larger homes.

13.3 It notes that ‘we will place the prioritisation of tackling child poverty at the heart of the Affordable Housing Supply Programme through further strengthening our housing planning processes to strengthen the focus on housing needs by size and location to ensure that larger family homes are delivered where they are required, including through the targeted purchase of appropriate ‘off the shelf’ properties’.

13.4 Locally, the Dumfries and Galloway Child Poverty Action Plan recognises the role housing can play as a driver of child poverty reduction. It aims to ensure that young people and families with children have high quality sustainable homes that they can afford, and that meet their needs. Dumfries and Galloway, as with many other areas across Scotland, has an increasing issue with the impact of poverty which is made worse by a low wage economy. Although we have 16 data zones within the 20% most deprived in Scotland, the vast majority, 80%, of income or employment deprived people in Dumfries and Galloway live out with the most deprived data zones. We, therefore, have a very dispersed model of poverty which means that it can be difficult to target services and resources effectively.

13.5 In addition, regular meetings are held between the Council’s Strategic Housing and Housing Options and Homelessness service to highlight areas of particular challenges, including accessible homes and larger family properties. This has resulted in several bespoke homes being included in developments to meet existing need.

13.6 The SHIP will continue to promote the delivery of smaller properties (1 and 2 bedrooms) where practical, in line with the HNDA and the continuing evidence of the Homes4DG common housing register. The requirement for larger, family sized accommodation has increased, and this will continue to be monitored and addressed as appropriate, to allow for a degree of flexibility within the local housing system, particularly where this would support the strategic priorities of attracting and retaining economically active households and increasing the resident population.

**14 Equalities**

14.1 The SHIP aims to address the housing needs of all the communities we serve and continues to reflect a positive approach to equalities issues in line with the policies of the council and its partners, and the principles of diversity and inclusion in accordance with the Equality Act 2010. The new, revised HNDA (2024) will provide robust evidence of accommodation and support needs across the range of protected equalities characteristics, and these have been translated into the SHIP priorities.

14.2 An Equalities Impact Assessment (EQIA) was completed for the final LHS 2018-23. This found that the LHS will have predominantly positive impacts for the residents of Dumfries and Galloway with no negative impacts. This process followed the Impact Assessment Toolkit developed by the Council. This method considers impacts on areas such as Diversity, Health, Environment, and Social and Economic Sustainability. A link can be found at EQIA [Impact assessments - Dumfries and Galloway Council (dumgal.gov.uk)](https://www.dumgal.gov.uk/article/16224/)

**15. Climate Emergency Declaration**

15.1 Dumfries and Galloway Council declared a Climate Emergency on the 27 June 2019 with a target to become a carbon neutral region by 2025. In order to support this ambitious target, the action plan identified key areas and activities which would support the Council in this transition locally.

15.2 There are a number of ways that construction of new affordable housing can contribute to the delivery of this commitment. These include through the provision of energy efficient homes, developments located within walking distance of services and remediation of vacant and derelict sites.

15.3 Projects delivered through the SHIP and funded via the AHSP are required to meet high levels of energy efficiency. This is assessed against the Building (Scotland) Act 2011 levels of sustainability, bronze, silver and gold. Measures that are considered include use of low or zero carbon generating technology, carbon dioxide emissions, energy for heating, water use efficiency, natural lighting and space for storing recyclable material. As such, priority will be given to those projects that achieve higher standards of energy efficiency. Increased levels of benchmark funding are available through the AHSP for properties that achieve the silver or gold standard.

15.4 The location of developments can play a significant role in tackling climate change by providing new homes within close proximity to shopping, education, leisure, health services and employment. Empty properties and vacant and derelict land harm wellbeing and limit opportunities and are particularly concentrated in deprived communities. Investing in them and bringing them back into productive use helps to play a role in developing communities, tackling climate change, reducing inequalities, improving wellbeing, and delivering inclusive growth.

15.5 These approaches have been taken forward locally in the delivery of new affordable housing projects including the following:

**Former Academy, Lockerbie (CHA)**

This brownfield site was identified in the Lockerbie Community Action Plan as a priority for the development of affordable housing. It is within walking distance of local facilities including schools, leisure facilities, shops and the train station. Funding has been allocated by the Council towards costs of drainage and utility diversion. The project provided 45 homes including 3 for wheelchair users and 9 amenity properties. They achieve the silver standard through increased insulation levels, fitting solar electricity panels and installing energy efficient boilers.

**Station Road, Dalbeattie (LHA)**

This site was formerly a builder’s merchants and is located within 300m of Dalbeattie high street. 16 homes were constructed on this site meeting Passivhaus standards. This is achieved by providing increased levels of insulation, high performance windows, airtight building fabric and a mechanical ventilation system. Loreburn have also committed to piloting this approach to energy efficiency across a number of other projects and are also moving away from connection to gas mains and increased use of renewable technologies.

**Lincluden Stables, Dumfries (WHS)**

This brownfield site containing a derelict Category B listed stable block located adjacent to open parkland, community centre and playpark was developed to provide 26 new-build dwellings and reuse of the stable providing a further 6 homes. The location of the former stable block was the significant feature and opportunity to the site and influenced the design concept. The historic path network of Lincluden Gardens was referenced when developing the design concept for the site layout and to determine the urban pattern for the new housing.

**Curries Yard, Dumfries (WHS)**

Development of 89 affordable new homes for social rent, regenerating a prominent brownfield site, which was previously home to a former logistics yard in Locharbriggs. The Heathhall area in which the development is situated is a popular residential area approximately three miles from Dumfries town centre and railway station. The development comprises a mix of two, three and four-bedroom semi-detached houses, two and three-bedroom terraced homes, and two five-bedroom homes. Private and communal green space is provided throughout the development as well as the provision of 183 car parking spaces. The homes were specified to benefit from enhanced energy performance and to meet the Housing for Varying Needs (HFVN) design standards, set by the Scottish Government to ensure they can be suitably adapted in response to varying tenancy requirements.

15.6 The Council will continue to seek to identify further opportunities to support the regeneration of sites with a former use to meet a wide range of strategic objectives. Reducing the need for people to drive, or even own a car, will go a long way to reducing emissions, whilst also making the region’s air cleaner, people healthier and supporting cohesive communities. Where projects are not seeking to remediate existing sites, it is expected that they will be able to demonstrate environmental benefits in other ways. For instance, promotion of active travel, renewable energy sources or increased energy efficiency.

15.7 Overall the evidence demonstrates there continues to be a very high level of unmet housing need, however there are areas of low demand related to unpopular house types in specific letting areas. Empty properties can cause blight, attract anti-social behaviour, and reduce community cohesion in the areas where they are located. In some circumstances RSLs may consider demolition and reprovision, the success of this approach has been demonstrated in areas of North West Dumfries and Central Stranraer. Before intervention is made, RSLs will undertake an options appraisal that includes consultation with those communities likely to be affected.

15.8 This approach to regeneration, utilising existing services and infrastructure while working with residents provides an opportunity to improve deprived areas and minimise the impact of creating new energy efficient homes. The Economy and Resources Committee provided support to this approach by endorsing the Lochside Collaborative Regeneration Proposal and allocating funding towards the creation of a community led Masterplan. This is discussed further at section 12.

**16. Rural Housing**

16.1 Housing plays a key role in supporting the broader sustainability of both our rural communities and our town centres. A thriving community depends on retaining services and facilities such as schools, shops, cultural venues, medical facilities and good transport links. The Council’s LDP2 aims to support a viable rural economy which will include more houses in small groups. It supports development proposals in villages, where the number of units relate to the scale and size of the existing settlement. COVID-19 has highlighted the importance of housing quality, space standards and green space/gardens. Demands are growing to live in less dense areas and to make homes more liveable if we are to continue spending more time there.

16.2 Almost half of this region’s population live in areas classified as rural where the prevalence of older housing construction types poses significant challenges in relation to delivering high quality accommodation and alleviating fuel poverty. During 2020/21, work to deliver 5 new affordable, energy efficient homes in a remote rural location were completed at Monreith by WHS. This development received financial support from the Council via an allocation of Council Tax on second homes income.

16.3 The LHS encourages our development partners to consider innovative methods that will allow new affordable housing development in several rural locations. A simultaneous delivery approach has been implemented in the past and resulted in new housing supply in areas that had been previously assessed as not financially viable to take forward.

16.4 A Rural Housing Fund (RHF) has been created at a national level and aims to increase the supply of affordable housing in rural Scotland. Eligible projects must have a specific site or properties identified, be in a defined rural area, demonstrate evidence of housing pressure in the location identified, have the support of the relevant local authority, and demonstrate effective levels of community engagement. Many of the bids to the RHF in our region have been focussed on the refurbishment of existing properties in smaller settlements. Examples include the Old Bank in Wigtown, the Former Police Station in Langholm, the Grapes in Whithorn and the development of three affordable homes in Closeburn, built to Passivhaus standards. These projects were delivered by local groups, supported by South of Scotland Community Housing (SOSCH) to develop community-led housing.

16.5 Locally, the Council engages with SOSCH on a regular basis. Their aim is to identify, and address housing needs and demands as part of wider rural regeneration and to promote community led housing in the region. They also help deliver new affordable housing that private developers are required to provide as a condition of their planning application.

**17. Vacant and Derelict Land Investment Programme**

17.1 The Vacant and Derelict Land Investment Programme

(VDLIP) was a capital fund scheduled over five years. Priority was given to place-based approaches to tackling persistent vacant and derelict land, delivering regeneration and sustainable inclusive growth as part of the green recovery. It aimed to help promote equality, health, and wellbeing across Scotland, especially in more disadvantaged areas where vacant and derelict land tends to be most concentrated. However, the Scottish Government has not continued to fund the VDLIP for 2024/25, and it is currently not known if this will be re-instated in future years.

* 1. By prioritising the reuse of persistent vacant and derelict land, and protecting

our existing natural capital, we can ensure that future investment goes into areas where it is needed the most, supporting shared ambitions for place, community regeneration, town centres, and 20-minute neighbourhoods. The Council has developed a Vacant and Derelict Land and Property Strategy to further build on this approach across a wider range of sectors, including business and industry.

1. **Lochside Collaborative Regeneration Proposal**

18.1 Dumfries and Galloway Council transferred its housing stock to DGHP in 2003. Following a period of consultation, in November 2019 tenants voted in favour of a partnership plan with the Wheatley Group. These arrangements were formalised in early 2020, and the landlord is now known as Wheatley Homes South (WHS).

18.2 As part of the Wheatley Group engagement, a number of commitments to improve the homes and services provided were made. These included upgrades to existing homes, removal, and refurbishment of unpopular accommodation through regeneration and delivery of 1,000 new homes across the region. In addition, the partnership aimed to enable the creation of 500 new jobs, apprenticeships, and training opportunities through fulfilment of the commitments made.

18.3 A recent appraisal of stock has identified key challenges in locations throughout Dumfries and Galloway. A phased approach to regeneration across the region is being developed that will seek to target the areas in the greatest need from the outset. The Scottish Index of Multiple Deprivation recognises that Lochside has the greatest number of people living in one of the most deprived areas in the region.

18.4 Regeneration of the most disadvantaged areas and strengthening local communities are key priorities for the Council. The Lochside Collaborative Regeneration Proposal sets out a number of key delivery outcomes. These are based on Green Infrastructure, Community, Added Value, Housing, Employment and Equality, and Health and Wellbeing.

18.5 While the current SHIP had identified the need for stock re-modelling by WHS, further detail will be presented as matters progress. This will allow for the required Governance procedures to be followed, while ensuring proper scrutiny of the proposed housing mix has been carried out. Objectives will be informed by the output of community engagement work and localised need and demand studies. The Council has agreed to support the development of a Masterplan for the area, based on input from the local community. This work is underway and will be brought to Members for consideration at the relevant stage.

**19. Buybacks**

19.1 It is expected that most homes delivered through the Affordable Housing Supply Programme over the period up to 2026-27 will be new build units that are delivered directly by grant applicants or through new build ‘off the shelf’ purchases from developers. However, the Affordable Housing Supply Programme can also support the purchase of individual ‘second-hand’ residential dwellings under certain circumstances.

19.2 Where it can be demonstrated that the purchase of individual ‘second-hand’ residential dwellings meets a clear strategic purpose and can be seen to support the achievement of the priorities and objectives set out in the Local Housing Strategy, the Affordable Housing Supply Programme can support this.

19.3 Registered Social Landlords can make purchases through the open market, purchasing ex Local Authority and Registered Social Landlord Stock from the Private Housing Market or in response to enquiries from owners looking to sell their property**.** [Property Acquisition (Buy Back) - Dumfries and Galloway Council (dumgal.gov.uk)](https://www.dumgal.gov.uk/article/27063/Property-Acquisition-Buy-Back)

19.4 The Scottish Government recently allocated £80m to buy empty and private sector homes for social and affordable housing from the Affordable Housing Supply Programme. This presents an opportunity to reduce demand on the housing sector, while also delivering other strategic objectives. These include our ongoing work to reduce empty homes, and to deliver large scale regeneration projects. Further guidance from the Scottish Government is anticipated, and Council Officers have begun the process of identifying potential opportunities, focussing initially on long term empty homes in areas of demand.

**20. Monitoring and Evaluation**

20.1 The overall responsibility for agreeing and monitoring the delivery of the SHIP is delegated to the Council’s Economy and Infrastructure Committee which receives reports on a regular basis. The Scottish Government require that an annual review of the SHIP is carried out and agreed by the local authority ahead of submission to them.

20.2 The Development Forum acts as an operational steering group to monitor the operational delivery of the SHIP and is responsible for resolving practical difficulties. It meets quarterly and this scrutiny is supplemented with regular engagement with the Scottish Government’s Housing Supply Division.

20.3 Quarterly meetings are also held with individual development partners to discuss site delivery and utilisation of RPA’s. These meetings are attended by the Scottish Government to ensure oversight of investment and achievement of national targets. In addition, all developing RSLs submit monthly monitoring repots to the Council highlighting anticipated delivery within the financial year. This process allows for appropriate targeting of existing resources to be carried out swiftly at an operational level.

20.4 The Council’s LDP and LHS have been the subject of impact assessments. The SHIP is a delivery document that takes forward the affordable housing policies set out in these over-arching documents.

**21. Conclusion**

21.1 Social housing generates important economic and social impacts for its residents, communities and for Dumfries and Galloway. These impacts are multi-dimensional and contribute to local ambitions. Investment in affordable housing, has significant economic impacts which include promoting inclusive growth by creating jobs, increasing Gross Value Added and providing large multiplier effects. Increasing the supply of affordable housing helps to tackle inequalities by reducing child poverty and homelessness and by providing inclusive, sustainable housing options.

21.2 RSLs support the delivery of affordable and good quality homes which can improve health and wellbeing, contribute to successful place-making and strengthen community resilience. They are important community anchors which are well placed to support anti-poverty strategies and lead economic and social cohesion at a community level. Housing interventions can be preventative if they offer savings in non-housing budgets such as health care, justice and social security.

* 1. The SHIP is a living document that will be subject to regular review so that it

accurately reflects the Council’s affordable housing investment priorities. Our ongoing engagement with current, and new, strategic partners will help ensure Dumfries and Galloway is in the best possible position to maximise the use of funding made available to our region. The development of new affordable housing remains a key priority for the Council and the pro-active approach to developing, and delivering, the SHIP will help support the implementation of positive outcomes.

**Appendix**

**Strategic Housing Investment Plan 2024/25 – 2027/28 Projects**

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT** | **DEVELOPER** | **NUMBER OF UNITS**  | **WARD** |
| Ashwood Drive | WHEATLEY HOMES SOUTH | 9 | Stranraer and the Rhins |
| Former Primary School, Lochans | WHEATLEY HOMES SOUTH | 16 | Stranraer and the Rhins  |
| Garrick Hospital, Stranraer | LOREBURN HA  | 26 | Stranraer and the Rhins |
| Challoch Farm, Leswalt | WHEATLEY HOMES SOUTH | 56 | Stranraer and the Rhins |
| Glen Bay Hotel, Glenluce | WHEATLEY HOMES SOUTH | 10 | Mid Galloway and Wigtown West |
| Corsbie Road, Newton Stewart | WHEATLEY HOMES SOUTH | 75 | Mid Galloway and Wigtown West |
| Mersecroft, Kirkcudbright | WHEATLEY HOMES SOUTH | 65 | Dee and Glenkens |
| Springholm | WHEATLEY HOMES SOUTH | 47 | Castle Douglas and Crocketford |
| Port Road, Dalbeattie | CUNNINGHAME HA | 58 | Abbey |
| College Road | WHEATLEY HOMES SOUTH | 15 | North West, Dumfries  |
| Haley’s Yard, Dumfries | LOREBURN HA | 25 | North West, Dumfries |
| Station Road, Maxweltown | BUILDING CRAFTSMEN | 29 | North West, Dumfries |
| Benedictine Convent, Dumfries  | BUILDING CRAFTSMEN | 62 | North West, Dumfries |
| Queens Rd, Sanquhar | CUNNINGHAME HA | 59 | Mid and Upper Nithsdale  |
| Queensberry Brae, Thornhill | WHEATLEY HOMES SOUTH | 112 | Mid and upper Nithsdale |
| Singleton Park, Parkgate | BUILDING CRAFTSMEN | 8 | Lochar  |
| Main Road, Collin | CUNNINGHAME HA | 14 | Lochar  |
| Curries Yard, Heathhall | WHEATLEY HOMES SOUTH | 89 | Lochar  |
| Catherinefield Farm, Heathhall | WHEATLEY HOMES SOUTH | 300 | Lochar  |
| Brooms / Annan Road, Dumfries | LOREBURN HA | 14 | Lochar  |
| Dumfries Art College | BUILDING CRAFTSMEN | 15 | Nith |
| Scottish Power Site, Dumfries | CUNNINGHAME HA | 25 | Nith |
| Erskine Church, Annan  | BUILDING CRAFTSMEN | 9 | Annandale South |
| Stanfield Farm, Eastriggs  | CUNNINGHAME HA | 74 | Annandale South |
| Laverlockhall, Lochmaben | BUILDING CRAFTSMEN | 16 | Annandale North |
| Lockerbie Creamery  | BUILDING CRAFTSMEN | 25 | Annandale North |
| North of C98A Road, Johnstonebridge | WHEATLEY HOMES SOUTH | 33 | Annandale North |
| West Acres, Lockerbie | LOREBURN H | 6 | Annandale North |
| Woodlands Drive, Lochmaben | LOREBURN HA | 6 | Annandale North  |
| Selkirk Road, Moffat | LOREBURN HA | 75  | Annandale North |
| Halcrow Stadium, Gretna Phase 3 & Phase 4 | CUNNINGHAME HA | 93 | Annandale East and Eskdale  |
| Land North of Victory Ave, Gretna | CUNNINGHAME HA | 50 | Annandale East and Eskdale  |
| Hazeldene, Gretna | CUNNINGHAME HA | 35 | Annandale East and Eskdale  |
| Murtholm Farm, Langholm | LOREBURN HA | 125  | Annandale East and Eskdale  |